# CSIS 2430 — Project 3 Plan

## 1) Project Information

Course / Term: CSIS 2430

Project: Project 3 (Team)

Team Name: (undecided)

Start Date: 2026-03-23

Due Date: 2026-04-12

Checkpoint Date (mid-project): 2026-04-05

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Logan Chess | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. | Weeknights after 6pm |
| Alex Gonzalez Monreal | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Prefers Tue/Thu evenings |
| Bryant Gonzalez | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. | Available Sat mornings |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL: https://github.com/bgonza355/2430---Project-3/tree/main

Instructor invited as viewer by checkpoint?: Yes — invited 2026-02-04

Repo Structure Requirement (summary): Include /docs with pseudocode, UML/diagram, design notes; keep updated at checkpoint.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up + skeleton running | 2026-04-05 | Logan | Repo created; README run steps; sample I/O runs. | D | PR #1 (setup) |
| Core implementation complete | 2026-04-05 | Logan | All required features implemented; compiles/runs end-to-end. | D | Branch: feature/core |
| Verification complete | 2026-04-09 | Alex | Test suite covers edge cases; expected vs actual documented. | IP |  |
| Report/video draft complete | 2026-04-10 | Bryant | Draft report sections complete; video outline + script notes. | NS |  |
| Final integration + submission | 2026-04-12 | Team | All deliverables finalized; tags release; submission package ready. | NS |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + baseline README/run steps | Bryant | 2026-04-06 | D | PR #1 | None |
| 2 | Draft pseudocode for core algorithm in /docs | Alex | 2026-04-06 | D | docs/pseudocode.md | Sync with implementation |
| 3 | Draft UML/module diagram in /docs | Alex | 2026-04-06 | D | docs/diagram.png | Update at checkpoint |
| 4 | Implement core data structures and parsing | Avery | 2026-02-08 | IP | Branch: feature/core | Depends on spec review |
| 5 | Define verification plan (tests + edge cases) | Jordan | 2026-02-08 | IP | docs/test-plan.md | Coordinate with Avery |
| 6 | Implement edge-case tests + expected outputs | Jordan | 2026-02-12 | IP |  | After core implementation stabilized |
| 7 | Design notes: assumptions, invariants, tradeoffs | Riley | 2026-02-12 | IP |  | Short bullets are fine |
| 8 | Checkpoint package: update plan + docs + invite verification | Team | 2026-04-06 | D |  | Checkpoint submission |
| 9 | Report draft (problem/design/verification/results) | Bryant | 2026-02-18 | NS |  | Include evidence citations |
| 10 | Final polish: run instructions + release tag | Team | 2026-04-12 | NS |  | Before submission |

## 6) Verification Plan

Correctness checks/tests to run

Unit tests for core functions (parsing, core algorithm steps).

Golden-file tests: compare outputs to expected results on provided sample inputs.

Negative tests: invalid inputs produce clear error messages.

Edge cases to verify

Empty

Weight limit

Greedy Trap

Expected vs. actual outputs (where applicable)

Document expected outputs in docs/test-results.md.

Include screenshots or terminal output snippets if tooling is minimal.

Performance checks (if required by the project)

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-04-05 | Repo created; baseline README; initial skeleton runs. | None. | PR #1 |
| 2026-03-29 | Pseudocode drafted; began core implementation; diagram draft started. | Minor merge conflict resolved via PR review. | documents/pseudocode.md |
| 2026-04-05 | Core implementation completed |  | src/PermutationGenerator.java |
| 2026-04 | Verification test completed(IP) |  |  |